## Slide 1: e-Dividend Mandate Management System Progress Report A Presentation by Alhassan S. Suleiman Deputy Director to the Capital Market Committee Meeting

## Slide 2: Progress Report
Registrar Stakeholder Engagement
August 05, 2015 – Demonstration of Portal Workflow done to Registrars. Registrars enjoined to provide non-mandated shareholder data to NIBSS for upload to the database
September 25, 2015 – Registrars were updated on the level of compliance with the SEC directive. A proposal was made on the commercials for cost recovery purpose.
November 12, 2015 – Meeting to herald the live operations of the portal effective December 14, 2015. A moratorium period of 120 days was agreed wherein investors will process e-Dividend mandates free of charge and thereafter a fee of N100 will be charged communicated with Registrars. They were enjoined to sensitize investors to seize the window.

## Slide 3: Progress Report
Bank , CSCS Stakeholders Engagement
July 29, 2015 – Demonstration of portal workflow done to Banks. The merging of the portal with the acclaimed e- Reference Portal was mentioned to the banks.
August 07, 2015 - CSCS enjoined to provide database of Clearing House Numbers(CHN) to NIBSS for upload into the portal.
October 02, 2015 – The e-Document Manager formally exposed to Banks with the merger of e-Reference and e-DMMS portal.

## Slide 4: Operations
The e-Document Manager is available over the internet with the URL:
https://apps.nibss-plc.com.ng/eDocumentMgr/
Live upload of e- Dividend Mandates commenced November 16, 2015.
Shareholders’ data for the following institutions may not be available because NIBSS has not received their shareholder data:
  BOI Investment and Trust Ltd.
  Corporate Diamonds & Securities & Investments
  NIC Registrars Limited

## Slide 5: Operations – Future Plans
Moratorium period of 4 months to span December 14, 2015 and April 14, 2016.
Service to run on N100.00 mandate processing charge effective April 15, 2016

## Slide 6: Operations – Milestones as @ 08/04/2016
SEC printed about 500,000 e-DMMS processing point stickers which were expected to be pasted across all Nigeria bank branches.
Information on e-DMMS are posted on critical social media channels by SEC to ensure “Top-of-Mind” awareness of the e- Dividend mandate processing opportunity for shareholders
Banks are currently sending bulk email messages to their clients’ mail boxes sensitizing them on their branches as e-dividend mandate registration point
S.E.C conducted road shows and town hall forums in ABUJA, LAGOS, KANO and PORT HARCOURT where lectures and distribution of hand bills and booklets were made sensitizing public on the e-DMMS. Equally, answers to questions from investors on certain critical issues in the market were provided.
There is currently wide spread of registration on the portal across the country as against the early days where only Lagos branches of the Banks were registering investors
The e-dividend mandate registration form has now been standardized for all the registrars and they can currently be obtained from the S.E.C, NIBSS, Registrars and Banks’ websites

## Slide 7
Thank you